## Slide 1: Planning for the 2020 CEFPs Comprehensive Educational Facilities Planning
Tuesday-Wednesday, April 16-17, 2019
sba.wv.gov

## Slide 2: Comprehensive Educational Facilities Planning
Why are we doing this?
Need described Statutorily
Cornerstone of WVDE & SBA Policy
Eligible for SBA Funds
2010 Plan Expires

## Slide 3: Comprehensive Educational Facilities Planning
What is the purpose?
Long-range Planning before Individual Projects
Relating to the Delivery of Education…
  Identify current & future facility needs
  Predict life-cycle costs of systems & equipment

## Slide 4: Comprehensive Educational Facilities Planning
What will this do?
Becomes a “To-Do List” for facilities
Allows for an Ongoing Implementation & Review
Accommodate Educational Innovations
Build Community Support
New for 2020!
Tech-based platform – readily available data

## Slide 5: CEFP Engagement Platform
Collaboration

## Slide 6: WVDE Policy 6200 – Chapter 1
Goals & Objectives
Community Analysis
Population & Enrollment Study
The Educational Plan
Evaluation & Inventory of Existing Facilities
Major Improvement Plan
Inter-County Feasibility Study
Translating Educational Needs into Facility Needs
Finance Plan & Project Priority List
Synopsis of Comments from Public Hearing(s)
Objective Evaluation of the Plan’s Implementation
Phase 1
Phase 2
Phase 3
Phase 4
Notes: Eleven different steps
Four different phases
This is the Outline that the CEFP will follow.

## Slide 7: The Old Process 1990-2019
Phase 1:
ASSESS
Phase 2:
PRIORITIZE
Phase 3:
PLAN
Phase 4:
EXECUTE
RUN TO FAILURE
LOCAL or SBA PROJECT
REACTIVE MAINTENANCE
NOT WORKING

## Slide 8: The New Process – A Cycle of Success
Phase 1: ASSESS
Phase 4: EXECUTE
Phase 5: MAINTAIN
Phase 2: PRIORITIZE
Phase 3: PLAN
Phase 1: ASSESS
  Create a Detailed Assessment for all parts of your building, equipment – Create ideal Education Plan
Phase 2: PRIORITIZE
  Translate Educational Needs into Facility Needs
Phase 3: PLAN
  Create a plan of action for all items on the list
Phase 4: EXECUTE
  Put the plan in motion – complete projects
Phase 5: MAINTAIN
  Keep your system up to date so you never start at zero again
And… Repeat!

## Slide 9: The New Process – A Cycle of Success
Phase 1: ASSESS
Phase 4: EXECUTE
Phase 5: MAINTAIN
Phase 2: PRIORITIZE
Phase 3: PLAN
SBA-Funded PM Program
Dude Solutions
- In Place -
This is the CEFP

## Slide 10: Statewide Contractors
Program Oversight – QA/QC
  Mobilization
  A/E Firm Training
Information Gathering Instruments
Justification Capabilities
Predictive Analysis
Database to House Information - CEFPs

## Slide 11: Statewide Contractors
Facility Condition Assessment
  Program Oversight
  QA / QC
  A/E Firm Training
  Standardization & Quality
Reports directly into Dude Solutions Platform

## Slide 12
Facility Condition Information
Source Data
(Enrollment Projections, etc.)
Ideal Educational Plan
Translating
Educational Needs
into
Facility Needs
&
Implementation
Plan
2020 CEFP Projects
Gather Data
Make Decisions
Execute Plan

## Slide 13
Evaluation and Inventory of Existing Facilities
Committees Meet
Evaluate Previous CEFP
Determine Goals
Create Educational Plan
Curriculum Plan
Instructional Plan
Operations Plan
Support Plan
Personnel Plan
Standardization & Quality
Community Analysis
Enrollment Projections
Information Database
Translating Educational Needs into Facility Needs
A/E FIRM
STATEWIDE CONTRACTORS
LOCAL EDUCATION AGENCY
Project Cost Estimating
Justification Capabilities
“Dude Intelligence”
Project Priority List
Finance Plans
Community Meetings
Digital
2020 CEFP
“Dude Solutions 360”
Prediction Software
“Capital Forecast Direct”
Resource / Consulting
Phase 2
Phase 3
Phase 1

## Slide 14: WVDE Policy 6200 – Chapter 1
Evaluation and Inventory of Existing Facilities
Committees Meet
Evaluate Previous CEFP
Determine Goals
Create Educational Plan
Curriculum Plan
Instructional Plan
Operations Plan
Support Plan
Personnel Plan
Standardization & Quality
Community Analysis
Enrollment Projections
Information Database
A/E FIRM
STATEWIDE CONTRACTORS
LOCAL EDUCATION AGENCY
Phase 1
Goals & Objectives
Community Analysis
Population & Enrollment Study
The Educational Plan
Evaluation & Inventory of Existing Facilities

## Slide 15: WVDE Policy 6200 – Chapter 1
Evaluation and Inventory of Existing Facilities
Committees Meet
Evaluate Previous CEFP
Determine Goals
Create Educational Plan
Curriculum Plan
Instructional Plan
Operations Plan
Support Plan
Personnel Plan
Standardization & Quality
Community Analysis
Enrollment Projections
Information Database
A/E FIRM
STATEWIDE CONTRACTORS
LOCAL EDUCATION AGENCY
Phase 1
Goals & Objectives
Community Analysis
Population & Enrollment Study
The Educational Plan
Evaluation & Inventory of Existing Facilities
Pre-Configured WVDE & SBA Templates

## Slide 16
LEA Responsibilities – Phase 1
Create CEFP Committees
Evaluate Previous CEFP
Create 2020 CEFP Goals & Objectives
Create Education Plan
  System Plan
  Curriculum Plan
  Instructional Plan
Coordinate A/E Facility Condition Assessments (FCA)
  Operations Plan
  Support Plan
  Personnel Plan

## Slide 17
Create CEFP Committees
Establish Committees, Sub-Committees, Leaders
Name a Point of Contact to State & Consultants
Facilitate Meaningful Discussions
Create an Open Dialogue
Build a Consensus between Community, Educators, & the Board
Evaluate Previous CEFP and be honest
Dream BIG!

## Slide 18
The Education Plan
Review Goals & Objectives
Think Ideally about all phases of Educational Delivery
How to boost student achievement, teacher success? - Architecturally
  Not about which school to renovate, close
  Decisions on the future of facilities in “Translating” Section
Applicable Ideas from Educational Forums?
Explore “what you DON’T know”

## Slide 19: WVDE Policy 6200 – Chapter 1
Evaluation and Inventory of Existing Facilities
Committees Meet
Evaluate Previous CEFP
Determine Goals
Create Educational Plan
Curriculum Plan
Instructional Plan
Operations Plan
Support Plan
Personnel Plan
Standardization & Quality
Community Analysis
Enrollment Projections
Information Database
A/E FIRM
STATEWIDE CONTRACTORS
LOCAL EDUCATION AGENCY
Phase 1
Goals & Objectives
Community Analysis
Population & Enrollment Study
The Educational Plan
Evaluation & Inventory of Existing Facilities
Your A/E Firm

## Slide 20: Facility Condition Assessments
Completed by your A/E Firm
Statewide Contractors give Access to Data Collection Tools
Gives an Idea of what needs to happen for your facility to meet:
  Current Building Codes & Standards
  Current WVDE Policy 6200 Standards
Establishes Key Indexes – Statewide Consistency
Feeds directly into Dude Solutions 360 Database

## Slide 23
Cost of Facility Improvements
(to meet all Codes & Standards)
Replacement Cost of Facility
(SBA Funding Formula)
= 60
(Lower = Better)
FCA Indexes – Facility Condition Index (FCI)

## Slide 24
Facility Energy Consumption per Year
(Converted to BTU)
“Conditioned”
Building Square Footage
= 45
(Lower = Better)
FCA Indexes – Energy Usage Index (EUI)

## Slide 25
FCA Indexes – Building Program Utilization
Student Enrollment
(Current, Projected, or Design)
Building Capacity
(Based on Educational Program)
= 85%
(Desired Target)

## Slide 26
Evaluation and Inventory of Existing Facilities
Committees Meet
Evaluate Previous CEFP
Determine Goals
Create Educational Plan
Curriculum Plan
Instructional Plan
Operations Plan
Support Plan
Personnel Plan
Standardization & Quality
Community Analysis
Enrollment Projections
Information Database
Translating Educational Needs into Facility Needs
A/E FIRM
STATEWIDE CONTRACTORS
LOCAL EDUCATION AGENCY
Project Cost Estimating
Justification Capabilities
“Dude Intelligence”
Project Priority List
Finance Plans
Community Meetings
Digital
2020 CEFP
“Dude Solutions 360”
Prediction Software
“Capital Forecast Direct”
Resource / Consulting
Phase 2
Phase 3
Phase 1

## Slide 27
Facility Condition Information
Source Data
(Enrollment Projections, etc.)
Ideal Educational Plan
Translating
Educational Needs
into
Facility Needs
&
Implementation
Plan
2020 CEFP Projects
Gather Data
Make Decisions
Execute Plan
Future Training Session(s)

## Slide 28: CEFP 2020 – COMPLETION DATES
January 2019 Project Statewide Kickoff
April 2019 A/E Procurement, Training Sessions
Facility Condition Assessments
Begin Forming Committees, Educational Planning
January 2020 “Translating Educational Needs into Facility Needs” Section
April 2020 Project Priority List, Finance Plans, & Public Hearings
July 2020 Local Board Approval
August 2020 Approval by WVDE & SBA
December 2020 Specific Needs Project Funding by SBA

## Slide 29: Questions?
Thank You!